SAAS PLATFORM

ARCHITECTURE & BUILD PLAN

A Multi-Tenant AI Platform Delivering 16 Integrated Products

to Small Business Clients via a Unified SaaS Experience

Version 1.0  |  March 2026

Built with Claude Code

Classification: Internal Technical Strategy

TABLE OF CONTENTS

1. Platform Vision & Product Architecture

2. System Architecture Overview

2.1  High-Level Architecture Diagram

2.2  Multi-Tenancy Model

2.3  Microservices Breakdown

3. Database Architecture

3.1  Core Schema Design

3.2  Vector Storage Strategy

3.3  Data Isolation & Security

4. AI Engine & Orchestration Layer

4.1  LLM Gateway Service

4.2  RAG Pipeline Architecture

4.3  Agent Framework

4.4  Workflow Automation Engine

5. Product Module Architecture

5.1  Module System Design

5.2  16-Product Module Map

5.3  Shared Services Layer

6. Frontend Architecture

7. API Design & Integration Layer

8. Authentication, Authorization & Billing

9. Infrastructure & DevOps

10. Build Phases & Sprint Plan

11. Team & Resource Requirements

12. Cost Projections & Unit Economics

# 1. Platform Vision & Product Architecture

This document transforms the 16 AI products from the implementation plan into a unified, multi-tenant SaaS platform. Rather than building and deploying 16 separate tools, the platform approach delivers massive advantages in development efficiency, operational scalability, and client experience.

Why SaaS Over Custom Deployments

- Single Codebase, Infinite Scale: One platform serves hundreds of clients. A bug fix or feature improvement ships to everyone simultaneously.

- Shared Infrastructure Costs: Database, hosting, AI API calls, and monitoring are amortized across all clients, driving per-client costs down 60–80% versus individual deployments.

- Faster Client Onboarding: New clients go from signed contract to live in hours, not weeks. Provision a tenant, configure their modules, ingest their data, done.

- Product-Led Growth: Clients can self-serve, upgrade tiers, and activate new modules without your manual intervention. This unlocks exponential scaling.

- Defensible Moat: A platform with integrated data across all 16 products creates network effects within each client’s account—their chatbot data improves their SEO, their CRM data improves their email marketing, etc.

Platform Name Concept: “Aurora AI” Throughout this document we’ll reference the platform as “Aurora” as a working name. The platform is positioned as: “The AI operating system for small businesses” — a single login that gives business owners enterprise-grade AI across their entire operation.

Product-to-Module Mapping

Each of the 16 AI products becomes a toggleable module within the platform. Clients activate only what they need based on their subscription tier.

| # | Product Module | Category | Tier | Priority |
| --- | --- | --- | --- | --- |
| 1 | AI Chatbot & Assistant | Customer Engagement | Starter | P0 |
| 2 | Content Generation Engine | Marketing | Starter | P0 |
| 3 | SEO Automation Suite | Marketing | Starter | P0 |
| 4 | Email Marketing AI | Marketing | Growth | P1 |
| 5 | Review & Reputation Mgmt | Customer Engagement | Starter | P1 |
| 6 | Analytics Dashboard | Intelligence | Starter | P0 |
| 7 | Ad Campaign Optimizer | Marketing | Growth | P1 |
| 8 | CRM Workflows | Operations | Growth | P1 |
| 9 | Business Operations Copilot | Operations | Enterprise | P2 |
| 10 | Predictive Revenue Intel | Intelligence | Enterprise | P2 |
| 11 | AI Voice Agent | Customer Engagement | Enterprise | P2 |
| 12 | Social Media Manager | Marketing | Growth | P1 |
| 13 | Proposal & Invoice AI | Operations | Growth | P2 |
| 14 | Local Market Intelligence | Intelligence | Enterprise | P2 |
| 15 | Employee Onboarding AI | Operations | Enterprise | P3 |
| 16 | Accessibility Auditor | Compliance | Growth | P3 |

Priority Key: P0 = Build Sprint 1–3 (MVP), P1 = Sprint 4–6, P2 = Sprint 7–10, P3 = Sprint 11–12

# 2. System Architecture Overview

## 2.1  High-Level Architecture Diagram

The platform follows a modular monolith architecture that can evolve into microservices as scale demands. This is the optimal starting architecture for a small team because it avoids premature distributed-systems complexity while maintaining clean module boundaries.

┌─────────────────────────────────────────────────────────────────┐ │ CLIENT-FACING LAYER │ │ ┌──────────────┐ ┌──────────────┐ ┌──────────────┐ ┌─────────┐ │ │ │ Web Dashboard │ │ Embeddable │ │ Mobile App │ │ Public │ │ │ │ (Next.js) │ │ Widgets │ │ (React Nat.) │ │ API │ │ │ └──────────────┘ └──────────────┘ └──────────────┘ └─────────┘ │ └─────────────────────────────────────────────────────────────────┘ │ API Gateway (Kong / AWS ALB) ┌─────────────────────────────────────────────────────────────────┐ │ CORE PLATFORM SERVICES │ │ ┌───────────────┐ ┌───────────────┐ ┌───────────────┐ ┌───────────┐ │ │ │ Auth & Tenant │ │ AI Engine │ │ Workflow │ │ Billing │ │ │ │ Service │ │ (LLM GW) │ │ Engine │ │ Service │ │ │ └───────────────┘ └───────────────┘ └───────────────┘ └───────────┘ │ └─────────────────────────────────────────────────────────────────┘ ┌─────────────────────────────────────────────────────────────────┐ │ PRODUCT MODULE LAYER │ │ ┌────────┐┌────────┐┌───────┐┌────────┐┌───────┐┌────────┐ │ │ │Chatbot││Content││ SEO ││ Email ││Review ││Analyti│ │ │ └────────┘└────────┘└───────┘└────────┘└───────┘└────────┘ │ │ ┌────────┐┌────────┐┌───────┐┌────────┐┌───────┐┌────────┐ │ │ │ Ads ││ CRM ││Copilo││Predict││ Voice ││ Social │ │ │ └────────┘└────────┘└───────┘└────────┘└───────┘└────────┘ │ │ ┌──────────────────┐┌───────────────────┐┌──────────────────┐ │ │ │ Proposals/Inv ││ Market Intel ││ Onboard/A11y │ │ │ └──────────────────┘└───────────────────┘└──────────────────┘ │ └─────────────────────────────────────────────────────────────────┘ ┌─────────────────────────────────────────────────────────────────┐ │ DATA LAYER │ │ ┌───────────────┐ ┌───────────────┐ ┌───────────────┐ ┌───────────┐ │ │ │ PostgreSQL │ │ Pinecone │ │ Redis │ │ S3 │ │ │ │ (Supabase) │ │ (Vectors) │ │ (Cache) │ │ (Files) │ │ │ └───────────────┘ └───────────────┘ └───────────────┘ └───────────┘ │ └─────────────────────────────────────────────────────────────────┘

## 2.2  Multi-Tenancy Model

The platform uses a hybrid multi-tenancy model that balances data isolation with infrastructure efficiency. This is the architecture pattern used by Notion, Linear, and most modern B2B SaaS platforms.

| Layer | Isolation Strategy | Rationale |
| --- | --- | --- |
| Application | Shared compute, tenant context injected via middleware | Cost efficient, single deployment |
| Database | Schema-per-tenant within shared PostgreSQL cluster | Strong isolation, efficient queries, easy backup/restore per tenant |
| Vector DB | Namespace-per-tenant in Pinecone | Prevents RAG cross-contamination |
| File Storage | Tenant-prefixed paths in S3 with IAM policies | Prevents unauthorized file access |
| Cache | Tenant-prefixed Redis keys | Shared infra, logical isolation |
| AI/LLM | Shared API keys, per-tenant usage tracking & rate limits | Cost tracking, abuse prevention |

## 2.3  Microservices Breakdown

The initial build uses a modular monolith deployed as a single Node.js application with clearly separated internal modules. As the platform scales past 100+ tenants, individual modules can be extracted into independent services.

| Service | Responsibility | Tech | Extract At |
| --- | --- | --- | --- |
| api-gateway | Request routing, rate limiting, auth | Kong / Next.js API | Day 1 (separate) |
| auth-service | JWT, RBAC, tenant provisioning | NextAuth + Supabase | 100+ tenants |
| ai-engine | LLM calls, RAG, prompt mgmt | Node.js + Claude API | 50+ tenants |
| workflow-engine | Automation triggers, scheduling | BullMQ + Redis | 100+ tenants |
| billing-service | Subscriptions, usage metering | Stripe + webhooks | Day 1 (Stripe) |
| notification-svc | Email, SMS, Slack, webhooks | Node.js + SendGrid | 200+ tenants |
| ingestion-svc | Doc parsing, web crawling, data import | Node.js + Puppeteer | 50+ tenants |
| analytics-svc | Data aggregation, report gen | Node.js + ClickHouse | 100+ tenants |

# 3. Database Architecture

## 3.1  Core Schema Design

The database uses a schema-per-tenant model hosted on Supabase (managed PostgreSQL). A shared “platform” schema stores global data (tenants, billing, feature flags), while each tenant gets an isolated schema for their business data.

Platform Schema (Shared)

platform.organizations -- Tenant accounts (org_id, name, plan, status) platform.users -- All users across tenants (user_id, org_id, role) platform.subscriptions -- Stripe subscription data platform.usage_events -- API call tracking for metered billing platform.feature_flags -- Per-tenant module activation platform.api_keys -- External API keys per tenant platform.audit_log -- Security audit trail

Tenant Schema (Per-Tenant, e.g. tenant_abc123.*)

tenant.contacts -- CRM contacts, leads, customers tenant.conversations -- Chatbot conversation history tenant.content_items -- Generated content (blogs, social, email) tenant.seo_audits -- Technical SEO audit results tenant.seo_keywords -- Tracked keywords and rankings tenant.email_campaigns -- Email sequences and results tenant.reviews -- Aggregated reviews from all platforms tenant.analytics_events -- Unified analytics data tenant.ad_campaigns -- Ad campaign configs and performance tenant.voice_calls -- Call logs, transcripts, summaries tenant.proposals -- Generated proposals and invoices tenant.documents -- SOPs, training docs, knowledge base files tenant.workflows -- Custom automation workflow definitions tenant.integrations -- Connected third-party service configs

## 3.2  Vector Storage Strategy

Every AI-powered feature that needs contextual knowledge (chatbots, copilot, content generation, onboarding) relies on Retrieval Augmented Generation. The vector storage strategy ensures fast, accurate, and tenant-isolated retrieval.

| Index | Content Type | Used By Modules | Embedding Model |
| --- | --- | --- | --- |
| knowledge | Website pages, FAQs, docs, SOPs | Chatbot, Copilot, Onboarding | voyage-3 (1024d) |
| content | Generated blog posts, social posts | Content, Social, SEO | voyage-3 (1024d) |
| customer | CRM records, interactions, tickets | CRM, Predictive, Email | voyage-3 (1024d) |
| market | Competitor data, market signals | Market Intel, SEO, Ads | voyage-3 (1024d) |

- Namespace Isolation: Each tenant’s vectors live in a dedicated Pinecone namespace (e.g., tenant_abc123_knowledge). All queries are scoped to the tenant’s namespace at the middleware level—impossible for one tenant to retrieve another’s data.

- Chunking Strategy: Documents are chunked at 512 tokens with 50-token overlap using recursive character splitting. Metadata includes source_url, document_type, last_updated, and module_id.

- Hybrid Search: Combine vector similarity search with keyword filtering (BM25 via Pinecone sparse vectors) for optimal retrieval accuracy.

## 3.3  Data Isolation & Security

- Row-Level Security (RLS): Supabase RLS policies enforce that every query is scoped to the authenticated tenant’s org_id. Even if application code has a bug, the database rejects cross-tenant queries.

- Encryption at Rest: AES-256 encryption via Supabase (built-in). Sensitive fields (API keys, OAuth tokens) get an additional application-level encryption layer using libsodium.

- Encryption in Transit: TLS 1.3 enforced on all connections. Database connections use SSL certificates.

- Backup & Recovery: Daily automated backups with 30-day retention. Point-in-time recovery enabled. Per-tenant data export available via admin panel.

- Data Retention Policies: Configurable per-tenant. Default: conversation logs 90 days, analytics 12 months, generated content indefinite. GDPR deletion workflows built in.

# 4. AI Engine & Orchestration Layer

The AI Engine is the brain of the platform. It provides a unified interface for all 16 product modules to access LLM capabilities, RAG retrieval, and agent-based workflows without each module needing to manage its own AI infrastructure.

## 4.1  LLM Gateway Service

All LLM calls route through a centralized gateway that handles model selection, prompt management, cost tracking, rate limiting, and fallback logic.

Gateway Responsibilities

- Intelligent Model Routing: Route requests to the optimal model based on task complexity, latency requirements, and cost constraints. Simple tasks (email subjects, review responses) use Haiku. Standard tasks (content generation, chatbot) use Sonnet. Complex tasks (copilot reasoning, predictive analysis) use Opus.

- Prompt Template Registry: Centralized, versioned prompt templates for every module. Prompts are stored in the database with A/B test variants and performance metrics. No hardcoded prompts in application code.

- Cost Attribution: Every API call is tagged with tenant_id, module_id, and request_type. This enables per-tenant, per-module cost tracking and usage-based billing.

- Caching Layer: Semantic cache using Redis. If a new query is >95% similar to a recent cached query for the same tenant, return the cached response. Reduces API costs by 20–35%.

- Fallback Chain: If Claude API is unavailable, fall back to a secondary provider (e.g., GPT-4o) with adapted prompts. Ensures platform uptime even during provider outages.

Model Routing Matrix

| Task Type | Primary Model | Fallback | Avg Cost/Call |
| --- | --- | --- | --- |
| Chatbot responses | Claude Sonnet | GPT-4o-mini | $0.003–$0.01 |
| Content generation (long-form) | Claude Sonnet | GPT-4o | $0.02–$0.08 |
| SEO analysis & recommendations | Claude Sonnet | GPT-4o | $0.01–$0.03 |
| Email personalization | Claude Haiku | GPT-4o-mini | $0.001–$0.003 |
| Review response drafting | Claude Haiku | GPT-4o-mini | $0.001–$0.002 |
| Report narrative generation | Claude Sonnet | GPT-4o | $0.01–$0.04 |
| Business copilot (complex) | Claude Opus | Claude Sonnet | $0.05–$0.15 |
| Predictive analysis | Claude Opus | Claude Sonnet | $0.03–$0.10 |
| Voice agent conversation | Claude Sonnet | GPT-4o | $0.01–$0.03 |
| Document generation | Claude Sonnet | GPT-4o | $0.02–$0.06 |

## 4.2  RAG Pipeline Architecture

The RAG (Retrieval Augmented Generation) pipeline is shared across all modules that need contextual knowledge. It follows a standardized flow: query → embed → retrieve → rerank → generate.

User Query │ ├─── 1. Query Preprocessing (intent detection, expansion) │ ├─── 2. Embedding (voyage-3, tenant-scoped) │ ├─── 3. Vector Search (Pinecone, namespace: tenant_xyz_knowledge) │ └── Top 20 candidates (hybrid: dense + sparse) │ ├─── 4. Reranking (Cohere Rerank v3 or cross-encoder) │ └── Top 5 most relevant chunks │ ├─── 5. Context Assembly (template + retrieved chunks + chat history) │ └─── 6. LLM Generation (Claude API via Gateway) └── Response with source citations

## 4.3  Agent Framework

Complex product modules (Business Copilot, Predictive Intelligence, Market Intel) require multi-step reasoning with tool use. The platform implements a standardized agent framework built on Claude’s native tool-use capability.

- Tool Registry: Each module registers its available tools (e.g., CRM module registers search_contacts, create_deal, update_pipeline). The agent framework dynamically assembles the tool set based on the tenant’s active modules.

- MCP Integration: External tool connections (Google Calendar, Slack, QuickBooks) are exposed via Model Context Protocol servers, giving Claude native access to the tenant’s connected services.

- Guardrails: All agent actions that modify data require confirmation (configurable per-tenant). Destructive actions (deleting records, sending emails) always require explicit approval.

- Execution Logging: Every agent step (thought, tool call, result) is logged for debugging, compliance, and continuous improvement.

## 4.4  Workflow Automation Engine

The workflow engine handles scheduled tasks, event-driven automations, and multi-step business processes. It replaces the need for external tools like Zapier or Make.com for most use cases.

| Trigger Type | Example | Implementation |
| --- | --- | --- |
| Time-based (Cron) | Weekly SEO audit, daily briefing | BullMQ scheduled jobs with per-tenant cron expressions |
| Event-driven | New review posted, lead submitted | Webhook listeners + event bus (Redis Pub/Sub) |
| Threshold-based | Conversion rate drops >20% | Analytics service emits events when thresholds crossed |
| API-triggered | Client requests content via copilot | REST endpoint triggers workflow pipeline |
| Chain (multi-step) | Lead → score → route → email | DAG-based workflow engine with step dependencies |

# 5. Product Module Architecture

## 5.1  Module System Design

Every product module follows a standardized structure that plugs into the platform’s core services. This ensures consistency, testability, and the ability for any developer to work on any module.

src/modules/{module-name}/ ├── routes/ # API endpoints for this module ├── services/ # Business logic ├── agents/ # AI agent definitions & tool registrations ├── prompts/ # Prompt templates (versioned) ├── workflows/ # Automation workflow definitions ├── schemas/ # Database migrations for tenant schema tables ├── hooks/ # Event listeners (react to other modules' events) ├── ui/ # React components for dashboard └── index.ts # Module registration (exports routes, agents, hooks)

Module Lifecycle

- Registration: Module exports a manifest declaring its routes, required permissions, database tables, event subscriptions, and tool definitions.

- Activation: When a tenant enables a module, the platform runs its schema migrations, registers its tools with the agent framework, subscribes its event hooks, and mounts its API routes.

- Deactivation: Data is soft-deleted (retained for 90 days), routes are unmounted, tools are unregistered. Reactivation restores everything.

## 5.2  16-Product Module Map

Each module’s key architectural decisions and integration points with the shared platform services:

| Module | Core AI Service | Key Integrations | Data Sources |
| --- | --- | --- | --- |
| Chatbot | RAG + Sonnet streaming | Calendar, CRM, Widget SDK | Website crawl, FAQ docs |
| Content | Sonnet + brand voice profile | CMS, social APIs, SEO module | Competitor content, trends |
| SEO | Sonnet + crawl analysis | Search Console, Ahrefs API | SERP data, site crawls |
| Email | Haiku + personalization | SendGrid, Mailchimp API | CRM contacts, engagement |
| Reviews | Haiku + sentiment model | Google, Yelp, FB APIs | Review feeds, CRM |
| Analytics | Sonnet + data narration | GA4, social, ad platforms | Multi-source aggregation |
| Ads | Sonnet + bid optimization | Google Ads, Meta Ads APIs | Campaign performance data |
| CRM | Sonnet + lead scoring | Email, calendar, phone | Contact interactions |
| Copilot | Opus + multi-tool agent | All other modules via MCP | All tenant data |
| Predictive | Opus + forecasting | CRM, analytics, billing | Historical sales data |
| Voice | Sonnet + Vapi.ai | Twilio, calendar, CRM | Call recordings, transcripts |
| Social | Sonnet + trend analysis | Buffer/Later APIs, Meta | Social feeds, analytics |
| Proposals | Sonnet + doc generation | E-signature, CRM, billing | Project history, templates |
| Market Intel | Opus + research agent | Web scraping, Google Trends | Competitor sites, reviews |
| Onboarding | Sonnet + RAG on SOPs | HR systems, calendar | Company documents |
| Accessibility | Sonnet + WCAG rules | Lighthouse, axe-core | Site crawls, compliance DB |

## 5.3  Shared Services Layer

These cross-cutting services are used by multiple modules and are implemented once at the platform level:

| Shared Service | Description |
| --- | --- |
| Brand Voice Engine | Stores and applies each tenant’s brand voice profile across all content-generating modules (content, email, social, chatbot, proposals). Trained from samples of client’s existing content. |
| Notification Service | Unified notification delivery (email, SMS, Slack, in-app, push) used by every module for alerts, reports, and approvals. |
| Document Generation | Shared service for producing PDFs, DOCX, and presentations. Used by SEO reports, analytics reports, proposals, and invoices. |
| Web Crawling Service | Managed Puppeteer cluster for crawling client websites (SEO), competitor sites (market intel), and review platforms. Respects robots.txt, implements rate limiting. |
| Approval Workflow | Generic human-in-the-loop approval system. Any module can queue content for review before publication. Supports multi-step approval chains. |
| Integration Connector | Standardized OAuth2 and API key management for third-party services. Each connector handles auth, rate limiting, error handling, and data normalization. |

# 6. Frontend Architecture

The frontend is a Next.js 14+ application using the App Router, deployed on Vercel. It serves three distinct interfaces from the same codebase.

| Interface | Users | Key Features |
| --- | --- | --- |
| Client Dashboard | Small business owners and their staff | Module views, analytics, approvals, copilot chat, settings |
| Admin Panel | Your agency team (you and employees) | Tenant management, billing, onboarding, support, bulk ops |
| Embeddable SDK | End customers visiting client websites | Chat widget, review prompts, scheduling widget |

Technology Choices

- Framework: Next.js 14+ with App Router. Server Components for data-heavy pages (dashboards, reports). Client Components for interactive elements (chat, editors, drag-and-drop).

- UI Library: shadcn/ui + Tailwind CSS. Gives a polished, accessible component library without heavy dependencies. Customize the theme per-tenant for white-labeling.

- State Management: Zustand for client-side state. React Query (TanStack Query) for server state and caching. No Redux.

- Real-Time: Supabase Realtime for live updates (new leads, chat messages, review alerts). Socket.IO for the chat widget.

- Charts & Visualization: Recharts for standard charts. D3.js for custom visualizations. React-Table for data tables with sorting, filtering, and pagination.

- Embeddable Widget: Preact-based micro-frontend bundled as a single <script> tag. Shadow DOM for style isolation. Under 50KB gzipped.

Dashboard Layout

The client dashboard uses a module-based navigation system. The sidebar dynamically shows only the modules the tenant has activated. Each module gets its own route namespace and lazy-loaded code bundle.

app/ ├── (auth)/ # Login, signup, password reset ├── (dashboard)/ # Authenticated layout shell │ ├── overview/ # Home dashboard with KPI cards │ ├── chatbot/ # Chatbot module UI │ ├── content/ # Content generation UI │ ├── seo/ # SEO audit & keyword UI │ ├── email/ # Email campaign builder │ ├── reviews/ # Review management │ ├── analytics/ # Unified analytics │ ├── ads/ # Ad campaign manager │ ├── crm/ # CRM & pipeline │ ├── copilot/ # Business copilot chat │ ├── voice/ # Voice agent config & logs │ ├── social/ # Social media manager │ ├── proposals/ # Proposals & invoicing │ ├── market/ # Market intelligence │ ├── onboarding/ # Employee onboarding │ ├── accessibility/# A11y auditor │ └── settings/ # Account, billing, integrations, team ├── (admin)/ # Agency admin panel └── api/ # API routes

# 7. API Design & Integration Layer

The platform exposes a RESTful API for all client-facing operations and a webhook system for event-driven integrations. A public API is also available for clients who want to build custom integrations.

API Standards

- REST + JSON:API: All endpoints follow JSON:API spec for consistent response structures, pagination, filtering, and error handling.

- Versioning: URL-based versioning (e.g., /api/v1/chatbot/conversations). Major versions only; minor changes are backward-compatible.

- Authentication: JWT tokens for dashboard sessions. API keys for external integrations. OAuth2 for third-party service connections.

- Rate Limiting: Per-tenant, per-endpoint rate limits enforced at the gateway. Limits scale with subscription tier.

- Streaming: Server-Sent Events (SSE) for AI-generated responses (chatbot, copilot, content generation) to enable real-time streaming in the UI.

Core API Endpoints (Representative)

# Chatbot Module POST /api/v1/chatbot/conversations # Start new conversation POST /api/v1/chatbot/conversations/:id/messages # Send message (SSE) GET /api/v1/chatbot/conversations # List conversations PUT /api/v1/chatbot/config # Update chatbot settings # Content Module POST /api/v1/content/generate # Generate content (SSE) GET /api/v1/content/calendar # Get content calendar PUT /api/v1/content/:id/approve # Approve draft # SEO Module POST /api/v1/seo/audit # Trigger site audit GET /api/v1/seo/keywords # Get tracked keywords GET /api/v1/seo/recommendations # AI recommendations # Universal GET /api/v1/analytics/overview # Cross-module KPIs POST /api/v1/copilot/chat # Copilot message (SSE) GET /api/v1/integrations # List connected services POST /api/v1/integrations/:provider/connect # OAuth2 connection flow

Integration Connectors

Pre-built connectors for the most common small-business tools. Each connector handles authentication, data sync, and error recovery:

| Category | Primary | Secondary | Auth Method |
| --- | --- | --- | --- |
| CRM | HubSpot | Salesforce, Zoho | OAuth2 |
| Calendar | Google Calendar | Outlook Calendar | OAuth2 |
| Email Marketing | Mailchimp | SendGrid, ConvertKit | API Key / OAuth2 |
| Social Media | Meta Business Suite | Buffer, Later | OAuth2 |
| Advertising | Google Ads | Meta Ads | OAuth2 |
| Accounting | QuickBooks | Xero, FreshBooks | OAuth2 |
| Phone/SMS | Twilio | RingCentral | API Key |
| E-Signature | DocuSign | HelloSign | OAuth2 |
| Website/CMS | WordPress | Shopify, Squarespace | API Key / OAuth2 |
| Reviews | Google Business | Yelp, Facebook | API Key / OAuth2 |

# 8. Authentication, Authorization & Billing

## Authentication & RBAC

The platform uses a role-based access control system with four role levels:

- Platform Admin (your team): Full access to all tenants, billing management, feature flags, support tools. Can impersonate any tenant user for debugging.

- Tenant Owner: Full access to their tenant’s modules, settings, billing, team management. Can add/remove users and change subscription.

- Tenant Manager: Access to all activated modules, can approve content, manage workflows. Cannot change billing or account settings.

- Tenant Viewer: Read-only access to dashboards and reports. Cannot modify any data or approve content. Ideal for client stakeholders.

## Billing Architecture

Billing uses Stripe as the payment processor with a hybrid pricing model that combines base subscription fees with usage-based overages.

| Component | Starter ($997) | Growth ($2,497) | Enterprise ($4,997) |
| --- | --- | --- | --- |
| AI Credits/mo | 50,000 | 200,000 | 500,000 |
| Team Members | 2 | 5 | 15 |
| Active Modules | 4 (fixed) | 8 (choose) | All 16 |
| API Requests/mo | 10,000 | 50,000 | Unlimited |
| Storage | 5 GB | 25 GB | 100 GB |
| Voice Minutes/mo | — | — | 500 included |
| Support | Email | Email + Chat | Priority + Slack |
| Overage (AI) | $0.02/1K tokens | $0.015/1K tokens | $0.01/1K tokens |

Usage Metering Implementation Every AI API call, storage operation, and API request is logged to the platform.usage_events table in real-time. A BullMQ job runs hourly to aggregate usage per tenant and compare against tier limits. When a tenant hits 80% of any limit, they receive an automated notification. At 100%, overage billing begins automatically via Stripe’s metered billing. The client dashboard shows a real-time usage meter for all tracked dimensions.

# 9. Infrastructure & DevOps

## Hosting Architecture

| Component | Platform | Configuration |
| --- | --- | --- |
| Frontend + API Routes | Vercel (Pro) | Next.js deployed via Git push. Edge functions for low-latency API responses. Preview deployments for PRs. |
| Background Workers | Railway | Node.js workers for async jobs: crawling, report generation, email sending. Auto-scaling based on queue depth. |
| Database | Supabase (Pro) | Managed PostgreSQL with connection pooling (PgBouncer), automatic backups, and read replicas at scale. |
| Vector Database | Pinecone (Standard) | Serverless index with p2 pods. Auto-scales based on query volume. Multi-region for low latency. |
| Cache + Queue | Upstash Redis | Serverless Redis for caching, rate limiting, and BullMQ job queues. Pay-per-request pricing. |
| File Storage | AWS S3 / Cloudflare R2 | R2 preferred for zero egress costs. Tenant-isolated bucket paths with signed URLs. |
| Voice Infrastructure | Vapi.ai + Twilio | Vapi handles voice AI orchestration. Twilio provides phone numbers and SIP trunking. |
| Monitoring | Sentry + PostHog | Sentry for error tracking and alerting. PostHog for product analytics and feature flags. |
| CI/CD | GitHub Actions | Automated testing, linting, and deployment on push to main. Staging environment for QA. |

## CI/CD Pipeline

Push to Feature Branch │── ESLint + Prettier check │── TypeScript type check │── Unit tests (Vitest) │── Integration tests (Playwright) │── Vercel Preview Deploy │ Merge to Main │── All above checks pass │── Database migration check │── Deploy to Staging │── Smoke tests against staging │── Auto-promote to Production │── Post-deploy health checks └── Sentry release tracking

# 10. Build Phases & Sprint Plan

The platform is built in four major phases over 24 weeks (6 months). Each phase delivers a shippable increment that can start generating revenue. Sprints are 2 weeks each.

## Phase 1: Platform Foundation + MVP Modules (Weeks 1–8)

Goal: Ship a working platform with 4 core modules and the first paying clients.

- Sprints 1–2: Platform scaffolding — Next.js app, Supabase setup, auth system (NextAuth), tenant provisioning, RBAC, Stripe billing integration, CI/CD pipeline, admin panel shell.

- Sprints 3–4: AI Engine core — LLM Gateway service, RAG pipeline, vector ingestion service, prompt template registry, cost tracking, semantic caching.

- Sprints 5–6: MVP modules — AI Chatbot (with embeddable widget), Content Generation Engine, SEO Automation Suite, Analytics Dashboard (basic KPI view).

- Sprints 7–8: Polish & launch prep — Client onboarding flow, white-label widget styling, usage metering, documentation, beta testing with 3–5 existing clients.

Phase 1 Revenue Target 5–10 clients on Starter plan = $5,000–$10,000/mo MRR

## Phase 2: Growth Modules + Integrations (Weeks 9–14)

- Sprints 9–10: Email Marketing AI module, Review & Reputation Management module, notification service buildout.

- Sprints 11–12: Ad Campaign Optimizer module, CRM Workflows module, lead scoring engine.

- Sprints 13–14: Integration connector framework — build HubSpot, Google Calendar, Mailchimp, Google Ads, Meta Ads, and Google Business Profile connectors. Client self-service integration setup flow.

Phase 2 Revenue Target 15–25 clients across Starter + Growth plans = $20,000–$45,000/mo MRR

## Phase 3: Enterprise Modules + Voice (Weeks 15–20)

- Sprints 15–16: Autonomous Social Media Manager module, Proposal & Invoice Automation module, document generation service.

- Sprints 17–18: AI Voice Agent module (Vapi.ai + Twilio integration), Business Operations Copilot (multi-tool agent with MCP), call transcription and summary service.

- Sprints 19–20: Predictive Revenue Intelligence module, Local Market Intelligence Engine, advanced analytics with forecasting.

Phase 3 Revenue Target 30–50 clients across all tiers = $50,000–$100,000/mo MRR

## Phase 4: Final Modules + Scale (Weeks 21–24)

- Sprints 21–22: Employee Onboarding & Training module, Accessibility & Compliance Auditor module, remaining integration connectors.

- Sprints 23–24: White-label agency program (other agencies can resell your platform), mobile app (React Native), performance optimization, SOC 2 preparation, comprehensive documentation and help center.

Phase 4 Revenue Target 50–100+ clients = $80,000–$200,000+/mo MRR. Platform is now a standalone SaaS business, not just an agency add-on.

# 11. Team & Resource Requirements

## Phase 1–2: Lean Team (Months 1–4)

| Role | Responsibilities | Type |
| --- | --- | --- |
| You (Founder/Lead) | Architecture, AI engineering, Claude Code development, client relationships | Full-time |
| Full-Stack Developer | Next.js frontend, API routes, database, integrations | Full-time or Contract |
| AI/ML Engineer (part-time) | RAG optimization, prompt engineering, agent development, fine-tuning | Contract (20 hrs/wk) |
| Designer (contract) | UI/UX design, component library, widget styling, marketing site | Contract (10–15 hrs/wk) |

## Phase 3–4: Scaling Team (Months 5–6+)

| Role | Responsibilities | Type |
| --- | --- | --- |
| All Phase 1–2 roles | Continue as above | Full-time |
| Second Full-Stack Dev | Module development, integration connectors, testing | Full-time |
| DevOps/Platform Eng. | Infrastructure, monitoring, CI/CD, security, scaling | Full-time or Contract |
| Customer Success | Onboarding, support, retention, upselling | Full-time |
| Growth/Marketing | Content marketing, product demos, partner outreach | Full-time or Contract |

Claude Code Force Multiplier Your use of Claude Code is a massive strategic advantage here. A single developer using Claude Code effectively can output 3–5x what a traditional developer produces. This means your Phase 1–2 lean team of 2–3 people can realistically build what would normally require 6–10. Lean into this aggressively—use Claude Code for scaffolding modules, writing tests, building integrations, generating documentation, and debugging.

# 12. Cost Projections & Unit Economics

## Monthly Infrastructure Costs by Scale

| Cost Category | 10 Clients | 50 Clients | 200 Clients |
| --- | --- | --- | --- |
| Vercel (Pro) | $20 | $50 | $150 |
| Supabase (Pro) | $25 | $75 | $300 |
| Railway (Workers) | $20 | $80 | $250 |
| Pinecone (Standard) | $70 | $150 | $400 |
| Upstash Redis | $10 | $30 | $100 |
| Cloudflare R2 Storage | $5 | $25 | $100 |
| Claude API | $500 | $2,500 | $10,000 |
| Vapi.ai (Voice) | $100 | $500 | $2,000 |
| Twilio (Telephony) | $50 | $250 | $1,000 |
| SendGrid (Email) | $20 | $50 | $100 |
| Sentry + PostHog | $30 | $60 | $150 |
| Domain + Misc. | $20 | $30 | $50 |
| TOTAL INFRASTRUCTURE | $870/mo | $3,800/mo | $14,600/mo |

## Unit Economics (Per Client)

| Metric | Starter | Growth | Enterprise |
| --- | --- | --- | --- |
| Monthly Revenue | $997 | $2,497 | $4,997 |
| Infrastructure Cost | $60–$90 | $70–$120 | $100–$200 |
| AI API Cost (avg) | $30–$80 | $80–$200 | $200–$500 |
| Support Cost (allocated) | $20 | $40 | $80 |
| Total COGS | $110–$190 | $190–$360 | $380–$780 |
| Gross Profit | $807–$887 | $2,137–$2,307 | $4,217–$4,617 |
| Gross Margin | 81–89% | 86–92% | 84–92% |

## Revenue Trajectory

| Milestone | Starter | Growth | Enterprise | Total Clients | MRR |
| --- | --- | --- | --- | --- | --- |
| Month 3 | 8 | 0 | 0 | 8 | $7,976 |
| Month 6 | 15 | 8 | 2 | 25 | $44,925 |
| Month 9 | 25 | 15 | 5 | 45 | $87,395 |
| Month 12 | 30 | 25 | 10 | 65 | $142,360 |
| Month 18 | 40 | 40 | 20 | 100 | $239,820 |
| Month 24 | 50 | 60 | 35 | 145 | $374,645 |

The $1M ARR Path At the 12-month mark with 65 clients, you’re generating approximately $1.7M ARR. The SaaS model means this revenue is predictable, recurring, and grows with each new client. By month 24 with 145 clients, you’re approaching $4.5M ARR. At 85%+ gross margins, this is a genuinely venture-scalable business if you choose to raise, or a highly profitable bootstrapped business generating $3M+ in annual gross profit.

End of SaaS Platform Architecture Plan

Built with Claude Code  —  March 2026